Client Needs and the Design Process in Web Projects

DAVID B. LOWE

University of Technology, Sydney

david.lowe@uts.edu.au

JOHN EKLUND

Access Testing Centre

johne@testingcentre.com

Received (to be filled by the JWE editorial)

Revised (to be filled by the JWE editorial)

The nature of Web systems is substantially different from more conventional software systems. They are developed in shorter timeframes, often act as the direct interface between multiple stakeholders, meet a more generic set of requirements, and generally serve a less specific user group. They are often developed very quickly from templated solutions, using coarse-grained authoring tools, and by the efforts of a multi-disciplinary team. There is often considerable uncertainty on the part of the client as to their own requirements. The importance of defining the objectives of the system during the early stages of a project are generally acknowledged to be important, but access to the tools and templates can encourage developers to build too early. Often requirements are inadequately documented, or only emerge during development, or change as development proceeds.

Key words: Wireless computing, specification, requirements, acceptance criteria

Communicated by: (to be filled by the JDI editorial)

1	Introduction

Data Intelligence is the amalgamation of big data, data analytics and data science, which examines growing amounts of data as well as recent advances in data analytics to uncover hidden patterns, unknown correlations, market trends, customer preferences and other useful information that allow both businesses and individuals to make more-informed decisions, find what is important, visualize the results, analyze the facts, and discover new insights that were not obvious from the beginning. Finally, in section 6 we speculate about the nature of a development process that arises from the hypothesis, and then in section 7 conclude with some general observations and recommendations for ongoing work.

2	Current Practice and Research

In this section we briefly explore the limitations of current research work and contrast this with commercially accepted development practices. We then discuss anecdotal evidence that supports an iterative development process incorporating client-developer joint exploration of partial designs to facilitate the development of client understanding of their needs.

2.1  Current Practice and Research

The growing importance of Web-based systems to organisations has become increasingly evident within the last 5 years. The rapid and successful deployment of these systems is often critical to the business strategy of many organisations - particularly with respect to the way in which they interact with customers, clients, and/or business partners.

Despite this importance, these applications and the role that they can play within an organisation are often poorly understood, particularly during the early stages of their development [17]. In particular, there is significant anecdotal evidence that Web projects have particular characteristics that differentiate them from more conventional software systems [14, 15]. For example, these projects typically have tighter timeframes, increased visibility to customers, business partners and other third-parties, much finer-grained ongoing evolutionary maintenance, and generally serve a less specific user group. They are often developed very quickly from templated solutions, using coarse-grained authoring tools, and by the efforts of a multi-disciplinary team.

One of the more significant differences is related to the identification of requirements [16]. Web projects can be viewed as exemplars of an emerging class of applications where the client has difficulty in a priori articulating their specific needs as they relate to the system to be developed. Rather, the clients' understanding of their specific needs (indeed, the needs themselves) evolve as a system emerges and is utilised [6, 13]. We believe that this is, at least in part, a consequence of the fact that the systems extend beyond the organisational boundaries, to be utilised in a broader context. (For example, whereas a conventional software application will be utilised within an organisation to support it's business processes, most Web applications actually form the channel between the organisation and it's business partners or customers). This complicates the ability to clearly determine the system requirements.

Figure 1 An iterative design model.

In traditional software development the project moves more clearly from a requirements/specification phase, through successive designs that are evaluated and refined, until the system is built. In Web development, there is far less clarity in these phases, with significant overlap. Designs are part of the build process, and lead through evaluation to a modification of specifications. Designs become successively deeper, moving from flat screens to functional prototypes, and there is an unclear distinction between the design process and the specification process, as in figure 1.

2.2  Web Development Research

There is a small but growing body of research literature regarding the differences between Web systems and more conventional software systems. In general, this literature identifies unique characteristics of these systems that reflect technical, usability and organisational issues [3, 7, 16].

These include aspects such as: a tighter linkage between the business architecture (which are usually coupled to significant changes to the business model of the client) with both a complex information architecture and a highly component-based technical architecture [18]; increased importance of quality attributes (since applications are typically more visible externally); open modularised architectures; and rapidly changing technologies. Usability considerations reflect an increased emphasis on user interfaces and the requirement of the system to meet the needs of end users, who are more often a broader and more general demographic than for larger software systems. These considerations include both user acceptance of the system as well as making them usable - developed according to interface standards and matching user preferences and workflow. More fundamental than the technical or usability aspects are some of the developmental, or organisational, characteristics that are either unique or heightened in Web systems [3]. These include: uncertainty in the project domain; volatility of the client needs; a highly uninformed competitiveness; short delivery timeframes; and fine-grained evolution and maintenance [12, 14, 15].

2.3  Web Development Processes

There is, as yet, little assistance from the research literature to be gained in addressing these issues. The design methods that have been emerging (for example, OOHDM [19] and more recently WebML [4], and various adaptations of UML [1, 5, 23]) have yet to become widely adopted, and focus on design approaches rather than understanding requirements. One exception is the work by IBM on patterns for e-Business [10], which identifies common business patterns that can form the basis of client discussions, but even this fails to address specific processes for resolving client and user requirements.

Existing software processes for eliciting, analysing and understanding requirements [20] assume that clients either understand their requirements, or at the very least understand the problem that is being addressed. Even when the client is not able to articulate their requirements precisely, they are at least able to understand whether a given design will address their needs. Our earlier work [13] supported the conclusion (that is widely held in commercial practice) that this is often not true in Web projects, where many clients not only have a poor understanding of what they want, but also of the problems being addressed by the new system. Many practitioners and researchers recommend that this problem can be addressed by the adoption of lightweight iterative and/or incremental approaches, such as eXtreme Programming (XP) [2]. These approaches allow a system to be built incrementally, thereby facilitating feedback from the client as the system develops. They do not, however, consider how the emerging designs can be used to explicitly improve clients understanding of their problem domain, and hence don't directly assist in the client's formulation of their needs.

In the context of this lack of a research focus on handling client uncertainty, and informed by our earlier work [12, 14, 15] we can speculate that design artefacts can play a crucial role in the development of the clients' understanding and consequently the system specification. We formalise this as the hypothesis that systems that result in greater client satisfaction can be developed by adopting an iterative approach that incorporates client-developer joint exploration of partial designs as an integral part of the development of the system specification.

3.  Research Approach

In order to explore issues around Web specification processes and what characteristics are typically included in these specifications, we undertook an extensive set of industry interviews and surveys, followed by a detailed analysis of a number of commercial specifications. The interviews were primarily intended to identify general perceptions and qualitative trends, while the surveys captured more quantitative information. The specification analysis was intended to extract detailed information on the structure and contents of commercial Web system specifications. The overall goal was to understand current best-practice in the specification of Web systems.

The interviews were conducted over a period of 6 weeks, primarily during April/May 2000, were typically 20-40 minutes and involved a series of questions focusing on interactions with clients and the processes for understanding client needs. Transcripts of the surveys were analysed to identify areas where there was either significant differences or significant congruence of opinion. Details of the questions asked in the interviews are given in Appendix 1. The survey questions are provided in Appendix 2.

A total of 23 interviews were carried out. The interviewees were selected based on a mailout request to 32 Web development companies and a subsequent telephone follow-up (i.e. a 72% response rate). The interview questions were designed by analysing the core issues identified in the literature. It is important to note that this stage of the research is not intended to prove or disprove specific hypotheses, but rather to provide sufficient information on which detailed hypotheses could be based for ongoing work.

4. Web Project Differences

Prior to considering the core focus of this paper - the role of designs in supporting development of client understanding - we can comment briefly on the support within the empirical data for the key assumption that clients typically have a poor understanding of the ways in which the technology can be utilise to their advantage, and how this may impact on their business models. A more complete coverage of this issue, and the relevant survey and interview data, is given in [12].

4.1. Organisation and Project Profiles

The companies that took part in the research interviews covered a broad spectrum of development areas (multimedia, Internet, and intranet development), application domains (financial institutions, medical organisations, travel and tourism, legal, manufacturing, government, etc.), and company sizes. The projects of individual companies varied greatly in complexity and cost: the range was from $2,000 to $50 million with the average company working on contracts ranging from $100,000 to $1 million. Interestingly, there was generally a low correlation between cost and scale variables such as number of source documents and number of resultant client pages. The frequency of content changes had a surprisingly high correlation. Numerous respondents felt that hidden costs were a major issue in projects (average of 3.4 on a scale of 0=strongly disagree to 5=strongly agree), and that clients have difficulty understanding the implications or details of project bids (average of 3.4).

4.2. Client Requirements

There was a very strong feeling (average rating 4.4 on a 0-5 scale) that clients did not well understand the capabilities of the technologies. Similarly it was felt (average rating 4.2) that clients did not understand their own needs as they related to the technology. Perhaps surprisingly, anecdotal evidence indicated that respondents felt that clients had a low understanding of their own organisations and existing processes (most of the time undocumented) that need to be changed to allow for the effective integration of the new system. There was a majority consensus (i.e. 83% responding as Strongly Agree or Agree) that there needed to be a process at the beginning of the projects focussed on educating their clients.

4.3. Primary Divergences of Views

There were a number of areas where there was divergence of views. In particular, a number of these differences of opinion highlight potential uncertainty within the industry - and potential for incorrect assumptions regarding this research. The key statements that relate to this work and that generated significant differences in the levels of agreement were:

We interview the clients to determine requirements

We interview intended users to determine requirements

It is important to respond to changes in user requirements as they occur

Changes in the user requirements require the site or application to be renegotiated. We often have difficulty in the relationship with clients

We prefer a single client liaison

It is important to identify technologies to use as soon as possible

It is important to be able to modify the system once it is completed

These would seem to indicate a degree of confusion, not about client understanding, but about how that might potentially be addressed - though this would need further investigation to be confirmed.

5.  Development Practices

Given that there is a reasonable degree of support for the conclusion that clients of Web projects have difficulty in understanding the way in which technological solutions can benefit them and how it might change their business, we need to consider how this can be addressed. We have hypothesised that systems that result in greater client satisfaction can be developed by adopting an iterative approach that incorporates client-developer joint exploration of partial designs as an integral part of the development of the system specification.

The quantitative data from the survey provided some interesting results. We had a relatively strong negative correlation (-0.69) between agreement with the statement “It is important to understand the user requirements totally before starting development” and agreement with the statement “The client is generally satisfied with the resultant system”. Although correlation does not imply causality, it does support the conclusion that attempting to understand all requirements prior to commencing design actually creates a solution that does not satisfy (final) client needs. Further investigation on this point is, however, important.  We also found a strong negative correlation (-0.73) between the level of agreement with the statement “We usually undertake early stage prototyping” and the level of agreement with the statement “Our clients have difficulty understanding the implications or details our project bids”. Both these results are consistent with the view that early prototyping of designs can assist in client understanding.

More qualitatively, in the transcribed interviews we found a very strong consensus (83%) that clients' typically need to see concrete designs in order to gain an adequate understanding of the detailed needs for a system and how it will impact them.

The response to the question: “Are most of the client needs captured before or after signing a contract for the project?” was particularly interesting. A notable percentage (38%) of the developers indicated that they often adopted a two-step negotiation specifically because of client uncertainty. The first step involved a contract (usually based on an hourly rate or equivalent) for the development of a specification. The second step would then involve another contract (usually fixed price) for the system build.

6. Discussion

By far the most significant observation from the interviews and surveys is that many aspects that would conventionally be regarded as "requirements" (in the sense that they express characteristics of the system that are desired by the client) emerge in commercial specifications after design artifacts have appeared. Indeed many of the requirements are actually expressed as part of a design.

This is consistent with the hypothesis that the design process plays a critical role in reducing the domain uncertainty inherent in most Web projects. It also confirms what is generally understood by experienced developers - that clients might understand their existing systems, but not necessary the nature of the problem that appears as a result of the emerging systems, and that therefore requirements cannot be elicited independently of any designs being presented.

Figure 2 Design-driven Web development process: Activity-Artifact model

Once sufficient understanding has been developed a build contract can be negotiated and the build cycle commenced. This again will typically be iterative, and both the client understanding and the specification is likely to continue to change. The development in this case is aimed at actually constructing the system.

Figure 1 is an alternative view of the same process. In this view we can see that the exploration and build cycles essentially involve the same general activities - but serve different purposes.

7. Conclusions and Future Work

In this paper we have analysed current commercial practice with regard to the management of requirements for Web projects. Specifically, we have focused on how and when requirements are identified. The work described is focused on investigating commercial practice and is empirical in nature.

Considerable work still remains to be carried out in this area, both in terms of further validation of the underlying hypothesis, and in more detailed exploration of the proposed process. In particular, it would be important to understand how developers (and analysts in particular) can distil requirements from prototypes and the associated client feedback. This involves a clearer theoretical framework for understanding client uncertainty and how various prototypes reduce this uncertainty.

Acknowledgements

The authors wish to acknowledge the collaborative funding support from the Australian Research Council, Access Online Pty Ltd and Allette Systems Ltd. Under grant no. C4991-7612. In particular we wish to thank Vassiliki Elliott, Ross Jeffery, Louise Scott, Lucila Carvalho, John D'Ambra, Nick Carr and Marcus Carr for their contributions to this research project.

We also wish to acknowledge the valuable contributions of the numerous companies and individuals who participated in the industry interviews and surveys.

References

1.	Baumeister, H., Koch, N. and Mandel, L., Towards a UML Extension for Hypermedia Design. in UML 1999, (1999), 614-629.

2.	Beck, K. Extreme Programming Explained. Addison-Wesley, 1999.

3. 	Burdman, J. Collaborative Web Development. Addison-Wesley, 1999.

4.	Ceri, S., Fraternali, P. and Bongio, A., Web Modeling Language (WebML): a modeling language for designing Web sites. in Proceedings of WWW9 Conference, (Amsterdam, 2000).

5.	Conallen, J. Building Web Applications with UML. Addison-Wesley, 1999.

6.	Dart, S. Configuration Management: The Missing Link in Web Engineering. Artech House, 2000.

7.	England, E. and Finney, A. Managing Multimedia: Project Management for Interactive Media. Addison-Wesley, 1999.

8.	Fournier, R. Methodology for Client/Server and Web Application Development. Yourdon Press, 1999.

9.	Henderson-Sellers, B., Haire, B. and Lowe, D. Adding Web Support to OPEN. Journal of Object Oriented Programming, 14 (3). 34-38.

10.	Lord, J. Patterns for e-business: Lessons learned from building successful e-business applications, IBM, 2000, 4.

11.	Lowe, D. A Framework for Defining Acceptance Criteria for Web Development Projects. in Murugesan, S. and Deshpande, Y. eds. Web Engineering: Managing Diversity and Complexity of Web Application Development, Springer-Verlag, 2001, 279-294.

12.	Lowe, D. and Eklund, J., Commercial issues in specification of Web systems. in AWRE'2001, (2001).

13.	Lowe, D. and Elliott, V.V. Web Requirements: An Overview. submitted to Requirements Engineering Journal.

14.	Lowe, D. and Henderson-Sellers, B., Impacts on the development process of differences between web systems and conventional software systems. in SSGRR 2001: International Conference on Advances in Infrastructure for Electronic Business, Science, and Education on the Internet, (L'Aquila, Italy, 2001), Scuola Superiore Guglielmo Reiss Romoli, 21.

15.	Lowe, D. and Henderson-Sellers, B. Web Development: Addressing Process Differences. Cutter IT Journal.

Appendix A Interview Questions

The following is the information collected, and questions asked, during the structured interviews.

Q0a: Company Name

Q0b: Respondents Name

Q0c: Respondents Position

Q1a: What is your primary business?

Q1b: Does your company target a specific business domain?

Q1c: Approx. how many employees would you have involved in interactive media or web development?

Q1d: What is the complexity of the applications that you develop? Can you describe the types of technologies you use and the scale of the projects that you typically handle?

Q2a: Does a single person handle all liaisons with clients for a specific project?

Q2b:If a developer finds an issue that isn't covered by the information available from the client, how is this typically resolved?

Q2c: Does the client explicitly sign-off on the requirements that you identify? At what stage does this occur?

Q2d: How are changing requests from the client handled once development is underway?

Appendix B Survey Questions

The following is an illustrative subset of the questions asked in the online survey.

Question 5: Project Costing:

a. Rate each of the following according to the extent to which you agree with the statement (by circling the relevant number): [6 point scale from Strongly Disagree to Strongly Agree]

- We always achieve budget

- We know how much a site will cost to develop before we start

- Hidden costs are a major issue

- Cost estimation is a significant problem for us

- Our clients have difficulty understanding the implications or details our project bids

- We often make a loss on a project

Question 7: General perceptions of process

a. Rate each of the following according to the extent to which you agree with the statement (by circling the relevant number): [6 point scale from Strongly Disagree to Strongly Agree]

- ...

- It is important to understand the user requirements totally before starting development

- It is important to respond to changes in user requirements as they occur

- It is important to identify technologies to use as soon as possible

- It is important to identify how the system will work before implementation

- ...